# Statement of Work

ACME FINANCIAL HOLDINGS, INC.  |  LEGAL DEPARTMENT  |  1 WACKER PLAZA, SUITE 3800, CHICAGO, IL 60601

STATEMENT OF WORK NO. 1

This Statement of Work ("SOW") is issued under and governed by the Master Services Agreement between Acme Financial Holdings, Inc. ("Provider") and Aurelia Retail Holdings S.A. ("Customer") dated 9 May 2026 (the "Master Services Agreement"). Capitalised terms not defined here have the meanings given in the Master Services Agreement.

## 1. Scope of this SOW

1.1  Provider shall deliver the following in respect of point-of-sale integration, tokenisation and fraud-scoring services:

(a) discovery and current-state assessment;

(b) environment provisioning in two regions;

(c) integration with Customer's existing identity provider;

(d) two rounds of user acceptance testing support;

(e) production cutover and thirty (30) days of hypercare.

## 2. Deliverables and Acceptance

2.1  Each deliverable is deemed accepted ten (10) business days after delivery unless Customer gives written notice of non-conformance.

## 3. Project Schedule

3.1  Kick-off within fifteen (15) days of signature; discovery complete at week 4; integration complete at week 10; cutover at week 14.

## 4. Fees for this SOW

4.1  Total fixed fee: $260,000, invoiced 30% at kick-off, 40% at integration complete, 30% at acceptance. Travel is billed at cost with prior approval.

## 5. Assumptions

5.1  Customer will provide test data, environment access and a named project sponsor within five (5) business days of kick-off.

## 6. Change Control

6.1  Changes to scope, schedule or fees require a written change order signed by both Parties. This SOW does not amend the Master Services Agreement.

## 7. Key Personnel

7.1  Provider's engagement lead is Kenneth Jackson. Customer's sponsor is Barbara Nguyen.

## IN WITNESS WHEREOF

The parties have executed this document by their duly authorised representatives as of the Effective Date.

Acme Financial Holdings, Inc.

By: ____________________________    Name: Kenneth Jackson    Title: General Counsel

Aurelia Retail Holdings S.A.

By: ____________________________    Name: Barbara Nguyen    Title: Authorised Signatory

Acme Legal - Document Control. This document is confidential and is intended only for the parties named above. Template revision 2026.3.